KairoLogic Development Session Summary

Provider-Centric Dashboard & Payer Integration

March 22, 2026

## Session Overview

| Platform | Next.js 14 App Router + Supabase + Vercel |
| --- | --- |
| Git Remote | github.com/kairologic/Claude-project |
| Test Practice | 184908d3-43e2-4522-918b-2220f908c54c (North Texas Medical Surgical Clinic PA) |
| Email Service | Resend (ravi@kairologic.net) |
| Deployment | Vercel auto-deploy from GitHub (prj_y8UDryaam6bWcC8MjovecFmvtvJ4) |

## Completed Work

### Session 1: Core Dashboard Features

These features were completed in the initial session and form the foundation of the provider-centric credentialing dashboard.

| Status | Feature | Details |
| --- | --- | --- |
| Completed | Option A: Departure Workflow | Full departure lifecycle: notification, CAQH deactivation, payer removal, NPPES update, 90-day phantom monitoring. Uses credentialing_departure workflow type. |
| Completed | Option D: Email Notifications | Resend integration via /api/email/send. Templates for workflow stages: task_assigned, payer_confirmed, all_payers_done, workflow_complete. Dynamic template rendering with practice/provider context. |
| Completed | Option E: Timeline Visualization | Interactive timeline component in provider detail panel. Shows workflow progression with color-coded stages, estimated vs actual dates, and task-level drill-down. |
| Completed | Tabbed Panel Refactor | ProviderDetailPanel.tsx refactored from single-scroll to tabbed layout: Overview, Compliance, Workflows, Timeline tabs. Improved navigation for dense provider data. |
| Completed | Resend Email Fix | Fixed email sending to use Resend API (was incorrectly configured). Env var: RESEND_API_KEY. From address: ravi@kairologic.net. |

### Session 2: Monitoring & Payer Integration

This session implemented automated monitoring (Option C) and wired up BCBS TX and Blue Shield CA payer directories.

| Status | Feature | Details |
| --- | --- | --- |
| Completed | Option C: Monitor Automation | Vercel Cron at 6AM UTC (credentialing-monitor). Handles monitor_auto_confirm (NPPES address match), monitor_nppes (onboarding address check), monitor_payer_directory (payer listing check), monitor_phantom (90-day departure monitoring with 30/60/90 escalation). Fuzzy address matching with street abbreviation normalization. |
| Completed | BCBS TX Scraper Adapter | BcbsTxProviderFinder class in lib/payer-directory/bcbstx-provider-finder.ts. Uses Browserless headless Chrome for session management. Searches Sapphire365 JSON API by provider name. Name matching hierarchy: exact, full name, partial, last name. Session TTL: 10 min. |
| Completed | Unified Payer Lookup | PayerDirectoryLookup in lib/payer-directory/payer-lookup.ts. Routes FHIR vs scrape based on SCRAPE: URL prefix. FHIR endpoints run in parallel (Promise.allSettled), scrape endpoints sequential with 2s rate limit. |
| Completed | Blue Shield CA Pre-Wired | Assessment engine, departure engine, and design tokens updated. DB endpoint row created with api_key_query auth. Currently inactive (is_active=false, API key pending). Activation requires only DB update. |
| Completed | 8-Column Comparison Grid | ProviderDetailPanel expanded from 2 columns (NPPES/Website) to 8 columns: NPPES, UHC, Aetna, Cigna, Humana, BCBS TX, BSC CA, Website. Horizontally scrollable with sticky first column. Color-coded: green=match, red=mismatch, gray=no data. |
| Completed | FHIR Client Enhancements (auth) | Added api_key_query auth type to fhir-client.ts (passes API key as query param). Added configurable api_key_header. Types updated in types.ts. |

## Key Files Modified/Created

### Monitoring Automation

- app/api/cron/credentialing-monitor/route.ts — Main cron handler with 4 monitor task processors

- vercel.json — Added cron schedule (0 6 * * *)

### Payer Directory Integration

- lib/payer-directory/bcbstx-provider-finder.ts — BCBS TX Sapphire365 scraper adapter

- lib/payer-directory/payer-lookup.ts — Unified lookup routing FHIR vs scrape

- lib/payer-directory/fhir-client.ts — Added api_key_query auth, configurable headers

- lib/payer-directory/types.ts — Extended PayerEndpoint auth types

- lib/payer-directory/index.ts — Added new exports

### Assessment & Dashboard

- lib/credentialing/assessment-engine.ts — Added blueshieldca source

- lib/credentialing/departure-engine.ts — Added Blue Shield CA payer config

- lib/design-tokens.ts — Added Blue Shield CA portal entry

- components/dashboard/ProviderDetailPanel.tsx — 8-column comparison grid

### Documentation

- docs/pipeline-fhir-enhancements.md — Deferred FHIR enhancements (5 items)

## Database Changes

Changes made directly via Supabase MCP to payer_directory_endpoints table:

- bcbs_tx endpoint: fhir_base_url set to SCRAPE:my.providerfinderonline.com, auth_type to session_cookie, is_active to true, rate_limit_rpm to 10

- bcbs_ca endpoint: fhir_base_url set to production Blue Shield CA FHIR URL, auth_type to api_key_query, auth_config with param_name=clientId and PENDING_CREDENTIALS placeholder, is_active to false

## Architecture Notes for Next Session

These patterns and conventions are critical for continuing development:

- All styling uses inline React.CSSProperties (no CSS modules, no Tailwind in components)

- Design tokens live in lib/design-tokens.ts — always use token references for colors

- practice_website_id is the universal practice key (workflow_instances.practice_id = practice_providers.practice_website_id)

- workflow_type is a PostgreSQL enum — adding new types requires ALTER TYPE migration

- Server components use createAdminSupabaseClient; client components use createBrowserSupabaseClient from @/lib/auth/auth-client

- CAQH-first optimization: UHC and Aetna auto-pull from CAQH, so a single CAQH update fixes both

- Payer codes in DB: uhc, aetna, cigna, humana, bcbs_tx, bcbs_ca. Display codes: uhc, aetna, cigna, humana, bcbstx, blueshieldca

- SCRAPE: prefix in fhir_base_url routes to scraper adapters; everything else goes through FHIR client

- Monitor task types: monitor_auto_confirm, monitor_board, monitor_nppes, monitor_payer_directory, monitor_pecos, monitor_phantom

## Deferred & Pending Items

### FHIR Client Enhancements (docs/pipeline-fhir-enhancements.md)

These 5 items improve data quality across all FHIR-based payers. Estimated effort: 1–2 sessions. Target: after founders cohort demos.

| # | Enhancement | Impact |
| --- | --- | --- |
| 1 | Organization Fallback Fetch | Populates listed_org_name when _include returns no Organization. Direct GET /Organization/{id} fallback. |
| 2 | Accepting New Patients Cross-Payer | Fallback chain for different payer extension URLs (Da Vinci PDex, Cigna custom, Location fallback). |
| 3 | Organization Name Extraction | Depends on #1. Enables org-level matching (correct practice name in directory). |
| 4 | Specialty Display Name Resolution | NUCC taxonomy code lookup table. Converts raw codes (208600000X) to display names (Surgery). |
| 5 | Aetna Endpoint URL Update | Current endpoint returned 403s in testing. Verify and update to working URL if needed. |

### Blue Shield CA Activation

Blue Shield CA is fully pre-wired in code. To activate:

- Receive API credentials from Blue Shield CA FHIR team

- Update payer_directory_endpoints row: set api_key in auth_config, set is_active to true

- No code change or deployment needed

### Other Pending Items

- BCBS TX field mapping refinement: Sapphire365 field names are best-guess. Capture a live DevTools response to verify/correct mapProviderResult() field mappings.

- Browserless session optimization: Consider caching sessions across requests within the 10-min TTL to reduce Browserless API calls.

- Known build issue: /insights page fails locally (missing SUPABASE_URL env var). Works on Vercel. Not blocking.

## Quick Start for Next Session

To resume development, provide Claude with this document and state which task to tackle. Key context:

- The codebase is at github.com/kairologic/Claude-project with Vercel auto-deploy

- All completed features are deployed and live

- FHIR enhancements (5 items) are the natural next priority after founders cohort demos

- Blue Shield CA activation is blocked on receiving credentials

- BCBS TX scraper may need field mapping tweaks once live data is captured